**Name: Scarlett Mo (peixuanm)**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/17/21 | 3/18/21 |
| 2. Create low fidelity wireframes | 3/21/21 | 3/21/21 |
| 3. Build up functionality parts of the website | 3/23/21 | 3/23/21 |
| 4. Improve the design | 3/23/21 | 3/23/21 |
| 5. Work om specific colors, fonts, image sizes, etc. | 3/25/21 | 3/26/21 |
| 6. Final clean up | 3/26/21 | 3/27/21 |
| 7. Test it with users | 3/29/21 | 3/29/21 |
| 8. Improve upon feedback | 3/30/21 | 3/30/21 |
| 9. Finalize | 3/31/21 | 4/1/21 |